Tips for Measuring Software Quality Assurance Progress

|  | February 2007 - Pragmatic Software Newsletters |
| --- | --- |

|  | Last month, we discussed how to prepare for the software quality assurance phase, you can see that newsletter at http://www.pragmaticsw.com/newsletters/newsletter_2007_01.htm. This month we will focus on key measurements to capture along the way, to ensure your QA effort is progressing as planned. Tip 1 - Review Test Case Trending To determine if your QA process is progressing, you must track how many test cases are awaiting run, how many have passed and how many have failed. Below is a trend graph that can be produced using a spreadsheet or your test case management tool. Notice that it is trending as we would hope: The test cases awaiting run have decreased over the past 2 weeks, indicating that we are allocating the correct amount of resources to running test cases. Test cases that have passed are increasing over the past 2 weeks, which is desirable. Test cases that have failed are decreasing and almost at zero, which means that quality has improved over the 2 week cycle. If your test case management tool does not provide the graphs above, here is a spreadsheet you can use: http://www.pragmaticsw.com/newsletters/trending_testcases.xls. Tip 2 - Review Defect Trending To determine release quality, you need to determine how your defects have been trending over the past 2 weeks. This alerts your team as to production readiness. Notice that it is trending as we would hope: The closed defects increased over time. After 2 weeks of testing, we had only 8 defects awaiting work and we had 10 that were ready for QA. After the 2 week cycle, we fixed and closed 278 defects, and impressive feat for 2 weeks! If your defect tracking tool does not provide the graph above, here is a spreadsheet you can use: http://www.pragmaticsw.com/newsletters/trending_defects.xls. Conclusion As you can see, graphs provide key indicators that allow your team to determine quality progression. If things are not trending as desired, these items will quickly stand out on the graphs, and you can meet with your team to reprioritize their efforts and to add resources as needed. The graphs above are simple to use and setup. Once this is mastered, you can graph other things (like test cases and defects by severity, assignee, etc.) to aid in making decisions along the way. Helpful Templates Below are some helpful templates to aid you in developing software solutions on-time and on-budget: Project Management Guidelines - http://www.PragmaticSW.com/Pragmatic/Templates/ProjectMgtGuidelines.rtf Functional Specifications - http://www.PragmaticSW.com/Pragmatic/Templates/FunctionalSpec.rtf Architectural Overview - http://www.PragmaticSW.com/Pragmatic/Templates/ArchitectureOverview.rtf Detailed Design - http://www.PragmaticSW.com/Pragmatic/Templates/DetailedDesign.rtf Strategic Planning Document - http://www.PragmaticSW.com/Pragmatic/Templates/StrategicPlanning.rtf Test Design - http://www.PragmaticSW.com/Pragmatic/Templates/TestDesign.rtf Risk Assessment - http://www.PragmaticSW.com/Pragmatic/Templates/Risk%20Assessment.rtf Weekly Status - http://www.PragmaticSW.com/Pragmatic/Templates/WeeklyStatusRpt.rtf User Acceptance Test Release Report - http://www.PragmaticSW.com/Pragmatic/Templates/UATRelease.rtf Post Mortem Report - http://www.PragmaticSW.com/Pragmatic/Templates/PostMortem.rtf All Templates - http://www.PragmaticSW.com/Templates.htm Prior Newsletters - http://www.PragmaticSW.com/Newsletters.htm Software Planner - http://www.SoftwarePlanner.com/SoftwarePlannerPro.asp Defect Tracker - http://www.DefectTracker.com Remoteus (Remote Desktop Sharing) - http://www.PragmaticSW.com/Remoteus.asp About the Author Steve Miller is the President of Pragmatic Software (http://www.PragmaticSW.com). With over 21 years of experience, Steve has extensive knowledge in project management, software architecture and test design. Steve publishes a monthly newsletter for companies that design and develop software. You can read other newsletters at http://www.PragmaticSW.com/Newsletters.htm. Steve's email is steve.miller@PragmaticSW.com. Pragmatic Software Co., Inc. 383 Inverness Parkway Suite 280 Englewood, CO 80112 Phone: 303.768.7480 Fax: 303.768.7481 Web site: http://www.PragmaticSW.com E-mail: info@PragmaticSW.com |  |
| --- | --- | --- |