Seven Steps to Defining the Entrance/Exit Criteria

for System Testing

All materials contained in this document are protected by United States copyright law. You may not alter or remove any material without the written permission of the author, VKNasse.

However, you may download this document for your personal, noncommercial use only.

Introduction

The entrance and exit criteria for system testing define the necessary hardware, software, and resources required to effectively test and release an application to the user acceptance stage. The entrance and exit criteria for system testing should be identified within the Master Test Strategy, address potential risks and suspension/resumption strategy.  The goal of having entrance/exit criteria is to provide a means to check the status of the project before moving it into the next phase/stage. It also serves as an easy means for communicating expectations within the project team of the requirements necessary for system testing.

This guideline will provide an overview of the seven steps involved in the entrance and exit criteria process for system testing. It is not enough to state the criteria within the Master Test Plan. Rather, you must actively participate in defining the activities associated with meeting the criteria, drive towards its successful completion and manage risks if/when they arise. Examples will also be provided so that you can tailor them to your specific project.

Step 1: Define System Test Entrance and Exit Criteria

This step consists of not only identifying what must be present to effectively begin system testing (entrance criteria) but also determining the condition the system will be in when system test completes (exit criteria). At a minimum, the entrance criteria should include a condition that the business requirements with any subsequent change requests are finalized and unit testing has completed with all critical and high defects resolved. Likewise, the exit criteria should include the resolution of all critical and high defects uncovered during system testing, and the execution of all planned test scripts.

Because the success of system testing is contingent on the quality of the Requirements, code, and the test Environment, you must clearly define the system entrance criteria for each. Consider developing checklists and conducting walkthroughs to validate the entrance criteria. For example, when defining system test entrance criteria you should incorporate activities such as requirements reviews, code inspections and environment walk-through as follows.

Entrance Criteria Examples:

Note that these are only examples and should be modified for your project. Checklists have been provided in the latter parts of this document.

| # | Criteria Description | Due Date | Actual Date | Yes | No | Comment(s) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Requirements Review checklist complete |  |  |  |  |  |
| 2 | Unit/Integration tests complete via weekly Unit Test Walk-through meetings |  |  |  |  |  |
| 3 | Environment support is procured to execute batch cycles in the Test environment |  |  |  |  |  |
| 4 | Environment checklist and walk-through complete |  |  |  |  | tables, forms, screens, programs, |
| 5 | Test scripts (including expected results), and input parameters reviewed and approved |  |  |  |  |  |

You should incorporate these activities and deliverables within the Master Test Plan under the system test entrance criteria. Append any checklists utilized to the Master Test Plan.

- Develop a Requirements Review Checklist – Ensure the entrance criteria within the Master Test Plan provide that the Requirements review checklist must successfully be completed with all items marked as “Yes” 3 weeks prior to system build.

| SAMPLE: Requirements Walk-Through Checklist |  |  |  |  |
| --- | --- | --- | --- | --- |
| Technique | Yes | No | N/A | Resolution |
| Completeness – Check for Omissions - Dangling Else – Application must do “X.” Ask or else what? - Cause without Effect – A confirmation message will appear after the user logs into the system. Ask will the user then get automatically logged into the system? Where will they be taken? - Effect without Cause – User will receive a $20 check in the mail, 2 days after data is entered. Ask what will generate this type of system response? |  |  |  |  |
| Ambiguity – - Uncertain Name Reference –Uncertain Scope Reference – When a requirement states “A field +B field = C field, the field must be positive.” Ask which field must be positive? - Missed Logical Operators – If any “And” or “Or” statements, ensure the requirement is clear on whether both or one item must occur. - Sentence Parts – For nouns, verify all references to fields are named explicitly. For adjectives, ensure words such as “typically,” “usually” or “sometimes are not in the removed. |  |  |  |  |
| Accuracy – Determine to what level of accuracy the requirement must be tested. If a requirement states, “the forecast model will need to be accurate.” Ask to what level of accuracy (dollars, cents)? Also determine how the accuracy will be verified. |  |  |  |  |
| Relevancy – If a requirement states, data input areas must be secure and require user login. Ask does the requirement apply to all |  |  |  |  |
| Requirements and change requests approved one week prior to system build. |  |  |  |  |

Step 1: Define System Test Entrance and Exit Criteria - Continued

- Develop a Unit Test Checklist and Establish Walk-Through meetings– Expend the effort during the entrance criteria definition step to clearly define the quality of code that will be received. Consider the following activities:

  - Meet with the project team during Solution Scoping/Planning

  - Develop an Unit Test checklist similar to the one provided below

  - Refer to the Unit Test checklist within the Entrance criteria of the Master Test Plan and append it to the Master Test Plan.

  - Specify that all items in the Unit Test Walk-Through checklist must be marked as “Yes” prior to system testing.

| SAMPLE: UNIT Test Walk-Through |  |  |  |
| --- | --- | --- | --- |
| Technique | Yes | No | Comments |
| All Critical/High defects resolved and retested |  |  |  |
| All Medium/Low defects reviewed by project management, test lead, and development and determinations are made on which defects require resolution prior to System Testing |  |  |  |
| All Unit Tests Complete |  |  |  |
| Unit Test documentation, including results, provided one business day prior to Systems Testing |  |  |  |
| Development trained on application and available during system test |  |  |  |
| Acceptance of service level agreement for defect resolution during system test: - Critical Defects – development response within 2 hours of defect reported - High Defects – development response within 4 hours of reporting - Medium/High Defects – development response within 8 hours of reporting |  |  |  |

Step 1: Define System Test Entrance and Exit Criteria - Continued

- Develop the Environment Checklist and Establish Environment Walk-Through – Similar to the Unit Test walk-through consider the following activities in defining the entrance criteria for Test Environment:

  - Meet with the project team during Solution Scoping/Planning;

  - Develop an Environment checklist similar to the one provided below; and,

  - Refer to the Environment checklist within the Entrance criteria of the Master Test Plan and append it to the Master Test Plan.

  - Specify that all items within the Environment checklist must be marked as “Yes” 1 week prior to system testing.

| SAMPLE: Environment Checklist |  |  |  |
| --- | --- | --- | --- |
| Technique | Yes | No | Comments |
| Code has been copied and smoke tested within the Test Environment 1 week prior to System Testing and after any code changes. |  |  |  |
| Test data has been made available within the Test Environment 1 week prior to system testing. |  |  |  |
| Back up copy of code and test data created after smoke tests. |  |  |  |
| Smoke Test documentation, including results, provided four business days prior to Systems Testing |  |  |  |
| Ensure written communication to Test Lead/Manager prior to emergency code movements with an assessment of any risks to the application tested. |  |  |  |
| Environment support is procured to execute batch cycles in the Test environment |  |  |  |
| Notification of any server maintenance activities to Test Lead and Test Manager minimum, 8 hours prior to implementation with an assessment of potential impact to application. |  |  |  |
| Server Maintenance activities to be conducted after 5pm PST with written notification to Test Lead and Manager when server available. |  |  |  |
| Acceptance of service level agreement for defect resolution during system test: - Critical Defects – response within 2 hours of defect reported - High Defects – response within 4 hours of reporting - Medium/High Defects – response within 8 hours of reporting |  |  |  |
| System configuration and documentation maintained and made available in a central location accessible to Test Lead and Test Manager |  |  |  |

Step 1: Define System Test Entrance and Exit Criteria – Continued

The exit criteria define the condition the application will be in after system testing. The following example may be used. You should work amongst your project team in assessing in defining the exit criteria and incorporate the definition into the Master Test Plan.

Exit Criteria Examples:

- All test scripts with the appropriate input parameters executed

- Test scripts are updated as deemed necessary

- All critical/high severity defects are resolved and successfully retested

- System test results and metrics have been documented

- Test Lead/Coordinator with Project Management and Development will review open defects of medium and low severities and will determine which defects require resolution before exiting system test.

Step 2: Determine if Entrance Criteria Met

The second step in the entrance and exit criteria process requires a determination if the entrance criteria has been met. This is a key step as it ensures the system is ready for testing. You should review the entrance criteria as specified in Step 1, (Define System Test Entrance and Exit Criteria), and determine whether the requirements are testable, unit testing is complete, and test environment is configured and ready for system test. The following sub tasks are suggested activities and should help with determining whether the entrance criteria have been met.

A. Review the Requirements/Change Requests for Testability - You must expend the effort to review the Requirements and any change requests. Work to resolve any “No” items prior to system testing and if necessary proceed to step 3 if any items are not resolved at least 3 weeks prior to system test.

B. Conduct Weekly Unit Test Review Meetings - You should conduct weekly checkpoints during the system build and review the status of unit testing. Consider the following process for ensuring entrance criteria met for unit testing:

- Review the Unit Test Checklist during system build during weekly meetings and confirm criteria have been met.

- Go to Step 3 of the Entrance/Exit Criteria process, if any items are assessed as “No” are not resolved prior to System testing.

- Conduct Environment Review - You should also conduct an Environment review a week prior to system testing to confirm entrance criteria met. Consider the following process for reviewing the Environment:

- Review the Environment Checklist one week prior to testing and confirm criteria have been met.

- Go to Step 3 of the Entrance/Exit Criteria process, if any items are assessed as “No” are not resolved prior to System testing.

Step 3: Identify Risk and Determine Mitigation Strategy

If the entrance criteria have not been met, then you must collaborate within the project team and begin an assessment of project risks including potential delays in scheduled testing timelines, possible increase in test effort due to scope creep, resource availability, and any impacts to software quality.

After you identify the risks, you should also determine how they can be mitigated. For example, if the test environment is unavailable, then you should assess whether decreasing the test effort, adding more test resources, or extending timelines may mitigate the risk of not having the test environment available at the start of system testing. If you are able to successfully mitigate the risks identified, then you should go directly to conducting the system test.

Step 4: Determine System Suspension/Resumption Strategy

If you are unable to mitigate the risks identified in step 3, then you should make a determination regarding whether system testing will need to be suspended until the issues identified have been resolved. You may find this step necessary if the Environment has not been setup, if required test hardware/software is unavailable, or critical/high unit testing defects prevent system testing. You must ensure that if system test has been suspended due to a failure of entrance criteria being met, then you also communicate when system testing will be resumed. Any issues that require escalation to project stakeholders should also be documented and communicated.

Step 5: Conduct System Test

When system entrance criteria have been satisfied, then the next step in the process includes conducting the system test as identified within the Master Test plan.

Step 6: Confirm System Test Exit Criteria Met

Upon the conclusion of system testing, review the exit criteria and ensure at a minimum planned test scripts have been executed and critical/high defects have been resolved. Should the exit criteria fail to meet what was specified in step 1, then you’ll need to repeat the risks identification process and ensure any exit criteria risks have been mitigated.

Step 7: Communicate System Test Complete

The final step in the entrance/exit criteria process is communicating system test complete. Ensure once all of the exit criteria for system test have been addressed that you communicate to your project team that the application has completed system test.

Conclusion

The system testing entrance and exit criteria process provides a means of communicating what must be met prior to testing and releasing a system to its next stage. In documenting these criteria, you ensure expectations are proactively shared within the project team. You also provide a clear basis for assessing risks and ultimately the consequences of those risks to the quality of system testing.